Project Charter Document

Project Name: Power Trading – Intraday Trading Analysis

Industry:           	Energy & Power Trading

Department:	Market Analysis & Trading Strategy

Product/Process:	Data- Driven Trading & Market Analysis

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Vaishnavi Cheera | Data Analyst |

Project Charter Version Control

| Version | Date | Author | Description |  |
| --- | --- | --- | --- | --- |
| 1.0 | 14/03/2025 | Vaishnavi | Initial Draft |  |
| 1.1 | 17/03/2025 | Google Scholar | Research Articles(10) |  |
| 1.2 | 26/03/2025 |  |  | Project Architecture(High level ,Low level) |
| 1.3 | 29/03/2025 |  |  | Web Scraping (Data Collection and Storage) |
| 1.4 | 02/04/2025 |  |  | EDA |
| 1.5 | 04/04/2025 |  |  | Model Building (Forecasting Models) |

| 1.6 | 10/04/2025 |  | Model Deployment |
| --- | --- | --- | --- |
| 1.7 | 07/04/2025 |  | Dashboard creation |
| 1.8 | 10/04/2025 |  | Presentation |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 14/03/2025 End date: 14/04/2025)	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	5

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	6

7	APPROVALS	6

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It serves as a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference for project goals and objectives, scope, organization, estimates, work plan, and budget. Additionally, it serves as a contract between the project team and stakeholders, outlining deliverables based on time constraints, risks, resources, and market standards.

# PROJECT EXECUTIVE SUMMARY

- Business Problem

Intraday power trading is highly volatile due to multiple factors, such as fluctuating supply-demand dynamics, unpredictable weather conditions, market speculation, and regulatory changes. These challenges make it difficult for traders and energy providers to optimize pricing and risk management strategies.

- Business Objective

  - To analyze and understand the key causes of price volatility in intraday power trading.

  - To develop data-driven strategies to optimize power trading decisions.

  - To build predictive models for price trends using historical and real-time market data.

- Business Constraint

  - Availability and accuracy of real-time market data.

  - Rapid changes in regulatory frameworks.

  - Integration of renewable energy sources with traditional power grids.

  - Computational constraints in handling large datasets for real-time analysis.

- Success Criteria:

  - Business Success Criteria : Improved decision-making in intraday power trading, leading to better profit margins.

  - Economic Success Criteria:Reduction in losses due to price volatility and improved forecasting accuracy.

- ML Success Criteria : Successful implementation of data analytics models that can predict and respond to market fluctuations effectively.

- Data Collection: Update this section after the research is done.

- Scope: If you are doing this for any specific department of the organization, then please mention the same.

- Assumptions: E.g., Data will be provided by customer, Cloud & GPU will be provided by customer

- Risks: E.g., Required data might not be available; Server connectivity might be weak, etc.

- Costs: Project cost – You can do assumptions by putting [number of hours * number of human resources (cadre wise) * hourly cost]

- Timeline: High level timeline of the project. E.g., Project will be for 20 to 25 days.

- Approach: Data Analytics Project Management Methodology

# PROJECT OVERVIEW

# PROJECT SCOPE

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identify constraints and design the project architecture; explore various public forums to collect relevant data; prepare Data. | - Deliverable 1.1—Identifying constraints and designing the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation |
| - EDA and Descriptive Analytics | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2— Insights documentation |
| - Showcase and review, Final Presentation and documentation, Handover and KT. | - Deliverable 3.1 – showcase and review. - Deliverable 3.2 – Final Presentation and documentation - Deliverable 3.3 – Handover and KT |

## Deliverables Out of Scope

- A detailed report on the price volatility causes in intraday power trading.

- Predictive analytics models for price trends.

- Data-driven insights for optimizing power trading decisions.

## Project Duration (start date: 14/03/2025; End date: 14/04/2025)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identify constraints and design the project architecture; explore various public forums to collect relevant data; prepare Data. | [15/03/2025] - [27/03/2025] | - Deliverable 1.1—Identifying constraints and designing the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics | [29/03/2025] - [30/03/2025] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2--- Insights documentation | [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [02/04/2025] - [15/04/2025] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources and then client-provided data is mapped and finally one master data will be shared by Innodatatics for further analysis.

- Dashboards and insights are mandatory.

## Project Issues – Fill it as and how the project progresses.

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 |  | High |  |  |  |
| 2 |  | High |  |  |  |

## Project Risks – Identify if there are any risks that you foresee.

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | [Project Risk] | [High/Medium/Low] |  |  |
| 2 | [Project Risk] | [High/Medium/Low] |  |  |

# PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.

| Project | Description |
| --- | --- |
| [ |  |

# APPROVALS

Prepared by	__________________________________

Project Manager

Approved by	Sharat Chandra M____________________

Project Sponsor

__________________________________

Executive Sponsor

__________________________________

Client Sponsor